Parametric Estimating Checklist

A checklist of the key factors (parameters) to consider when estimating for size and complexity.

| Predictors | Description |
| --- | --- |
| Function Points | Traditional metrics used to predict the size of applications using the number of inputs, outputs, files, inquiries, and interfaces as the basis of estimation. Note: Formal function point counting requires specialized training. |
| Alternate Scenarios | The number of alternate scenarios likely to be associated with the story. |
| Integration Points | The number of external databases, services or applications likely to integrate with the story, and the cross-impacts the story may have on these systems. |
| Queries | The number of queries and the complexity of the required query formats (XML, SQL, etc.) likely to be associated with the story. |
| Transformations | The number of data transformations and the complexity of the transformation rules likely to be associated with the story. |
| UI Interaction | The number of UI controls and the complexity of the UI behavior associated with the story. |
| Test Preparation | The effort required to prepare for testing the story – data staging, automation scripts, environment reset, etc. |
| Test Execution | The effort and time required to execute the story tests. Consider variations in results based on alternate scenarios of user interaction and variations in configuration or data sets. |
| New Tools or Technologies | The learning curve for new tools or technologies that are needed to deliver the story. |