Completeness Criteria Checklists

# End-of-Day Completeness Criteria

- No Broken Code Checked-in! (build succeeding)

- Remaining Effort Estimates Updated

- Ouch-list Updated (items to talk about in Sprint retrospective)

- Ready for Next Day’s Synchronization Scrum

  - What I Completed

  - What I Will Do Next / Who I Need To Coordinate With

  - What I Learned Today That The Team Should Know About

# Development Task Completeness Criteria

- Unit Tests Written and Passing

- Checked-in, Build Succeeds, Test Suite Executes Clean

- Design and Code Standards Met – Review(s) Complete

- Database Scripts Updated and Checked-in

- Build Scripts Updated

- Code Documentation Updated

- Design Documentation Updated

- Source Code Promoted to Acceptance Test

- Task Status Updated

# Story Completeness Criteria

- Product Owner Review (and approval) of Story Acceptance Test Plan

- Story Acceptance Test Cases Written (and checked in CM system)

- Deployed to Acceptance Testing Environment

- Story Acceptance Tests Pass

- Story Acceptance Tests Added to Acceptance Regression Suite

- Regression Tests Pass

- Source Code Promoted to Integration

- Deployment Scripts Tested

- Documentation Updates Complete

- Product Owner Review Completed

- Ready for Sprint Review/Demo

- Story Status Updated

# Sprint Completeness Criteria

- Source Code Promoted within CM Repository

- Deployed to Integration Testing Environment

- Integration Regression Tests Pass

- Documentation Updates Complete

- Release Burndown Updated

- Sprint Review, Including Demo, Complete

- Release Plans Updated

- Sprint Retrospective Complete

# Release Completeness Criteria

- Integration Testing Complete

- Regression Testing Complete

- Documentation Complete

- Deployment (scripts) Tested

- Operations Group Briefing Complete

- Support Group Briefing Complete

- Customer Notification Complete

- Customers Notified

- Deployment Complete

- Release Regression Test Suite Updated

- Deployment Regression Testing Complete